# FACULTY OF COMPUTING

## UNIVERSITI TEKNOLOGI MALAYSIA

## SECJ3483 — WEB TECHNOLOGY

GROUP PROJECT — SECTION XX

# Phase 1: Project Proposal

Project Title

## CAREERBRIDGE

Student Internship & Job Application Tracker

Team 1 — CHAMPION

Team Motto: “BEING CHAMPION”

Lecturer:

[ To be filled in ]

Prepared by:

| NO. | NAME | MATRICS NUMBER |
| --- | --- | --- |
| 1. | Mohammad Areeb | A22EC4035 |
| 2. | Samin Sarwat | A22EC4040 |
| 3. | Mariam Hanif | A22EC4034 |

Academic Session: 2025 / 2026

Submission Date: 2 May 2026

# Table of Contents

1. Problem Statement and User Focus	3

1.1 Problem Statement	3

1.2 Target Users	3

1.3 Proposed Solution	4

2. Functional Scope and Modules	5

2.1 System Modules	5

2.2 Use Case Diagram	6

2.3 Functional Requirements	7

3. Technical Design	8

3.1 System Architecture	8

3.2 Technology Stack	9

3.3 Database Design (ER Diagram)	9

3.4 API Design	10

3.5 Security	11

4. Interface Planning (Mockups)	12

4.1 Login Screen	12

4.2 Browse Jobs	12

4.3 Student Dashboard	13

4.4 Admin Analytics Dashboard	13

5. Team Planning	14

5.1 Module Ownership	14

5.2 9-Week Schedule	14

5.3 Collaboration Workflow	15

# 1. Problem Statement and User Focus

## 1.1 Problem Statement

University students in Malaysia routinely struggle to find relevant internship and graduate employment opportunities. Listings are scattered across LinkedIn, company career pages, lecturer emails, Facebook groups and university notice boards. Students frequently miss deadlines, apply to roles they do not qualify for, and lose track of which companies they have already contacted. At the same time, university career-services staff lack a consolidated system for publishing approved opportunities, reviewing student applications, and reporting placement outcomes to the faculty.

The core problems this project addresses are:

Fragmented job sources — students waste time hunting across multiple platforms.

No central application tracker — students forget which jobs they applied for and their current status.

No governance on postings — fraudulent or irrelevant listings can reach students through informal channels.

No analytics — career-services admins cannot answer basic questions like “how many students applied this week?”

## 1.2 Target Users

| User Role | Primary Goals | Key Actions |
| --- | --- | --- |
| Student | Find and secure internships / jobs that match their skills. | Register, build profile, browse and filter listings, apply with a cover letter, track application status, withdraw pending applications. |
| Admin (Career Services) | Publish vetted opportunities and moderate applications. | Create / edit / remove job postings, manage partner companies, update application statuses, view analytics. |
| Super Admin | Oversee the platform and manage user accounts. | Manage users, promote admins, access all analytics, moderate across the entire system. |

## 1.3 Proposed Solution

CareerBridge is a full-stack web application that consolidates the internship and job search into a single platform tailored to university career-services workflows. Students receive a clean, filterable feed of active opportunities, a one-click apply flow with cover-letter support, and a persistent dashboard that shows the status of every application they have ever submitted. Admins receive CRUD tools for jobs, applications and companies plus a dashboard with live platform metrics. Role-based access control enforced by JWT ensures that each user sees only what is appropriate to their role.

# 2. Functional Scope and Modules

## 2.1 System Modules

The system is decomposed into six functional modules. Each module is owned end-to-end by one team member who implements both the backend CRUD endpoints and the matching Vue views.

| # | Module | Owner | Scope Summary |
| --- | --- | --- | --- |
| M1 | User Authentication & Access Control | Areeb | Registration, login, JWT issuance, role-based route guards, password hashing with bcrypt. |
| M2 | Job & Internship Management | Samin | Full CRUD on job listings with search / filter by type and company; soft-delete via is_active flag. |
| M3 | Application Tracking System | Samin | Full CRUD on applications: apply, track status, admin moderation, student withdrawal (own + pending only). |
| M4 | Company & External Source Management | Mariam | Full CRUD on partner companies with FK guard preventing deletion while jobs are still linked. |
| M5 | Reporting & Analytics | Mariam | Aggregate dashboards for admins (platform-wide) and students (personal); student profile upsert for dashboard data. |
| M6 | System Administration & Notifications | Areeb | Super-admin user directory, global error handler, toast notifications, confirm dialogs. |

## 2.2 Use Case Diagram

The diagram below summarises the primary interactions between the three actors (Student, Admin, Super Admin) and the CareerBridge system. «include» relationships indicate that one use case always triggers another (e.g. Apply requires prior Login). «extend» relationships indicate an optional extension available only to a subset of actors (Super Admin can Manage Users).

Figure 2.1 — CareerBridge Use Case Diagram

## 2.3 Functional Requirements

The following table lists the functional requirements by module. Each requirement maps directly to at least one CRUD endpoint in Section 3.4.

| Req. ID | Module | Requirement |
| --- | --- | --- |
| FR-1.1 | M1 | A visitor shall be able to register as a student or admin with full name, email, and password (min 8 chars). |
| FR-1.2 | M1 | A registered user shall be able to log in and receive a JWT valid for 24 hours. |
| FR-1.3 | M1 | The system shall restrict protected endpoints by role (student / admin / superadmin). |
| FR-2.1 | M2 | An admin shall be able to create a job with title, type, description, requirements and deadline. |
| FR-2.2 | M2 | A student shall be able to browse active jobs, filtered by keyword, type, and company. |
| FR-2.3 | M2 | An admin shall be able to edit or soft-delete any job. |
| FR-3.1 | M3 | A student shall be able to apply to a job with an optional cover letter (max 5000 chars). |
| FR-3.2 | M3 | The system shall prevent a student from applying to the same job twice. |
| FR-3.3 | M3 | A student shall be able to withdraw a pending application. |
| FR-3.4 | M3 | An admin shall be able to move an application through states pending → reviewed → accepted / rejected. |
| FR-4.1 | M4 | An admin shall be able to create, edit and delete company records. |
| FR-4.2 | M4 | The system shall reject deletion of a company while jobs reference it. |
| FR-5.1 | M5 | An admin shall see aggregate counts for jobs, applications, and applications-this-week. |
| FR-5.2 | M5 | A student shall see personal statistics and a list of their recent applications. |
| FR-5.3 | M5 | A student shall be able to upsert their profile (matric, programme, CGPA, skills, resume text). |
| FR-6.1 | M6 | A super-admin shall be able to list all users with their roles. |
| FR-6.2 | M6 | The system shall surface errors and success events via non-blocking toast notifications. |
| FR-6.3 | M6 | Destructive actions (delete job / company / application) shall require an explicit confirmation dialog. |

# 3. Technical Design

## 3.1 System Architecture

CareerBridge follows a classic three-tier architecture. The Presentation tier is a single-page Vue 3 application served by Vite during development and by a static host in production. It communicates exclusively over HTTPS JSON with the Application tier, a stateless Slim 4 REST API written in PHP. The Data tier is a MySQL (or MariaDB) server accessed only through PDO prepared statements. This separation means each tier can scale, be replaced, or be re-implemented independently.

Figure 3.1 — Three-tier system architecture

## 3.2 Technology Stack

| Layer | Technology | Justification |
| --- | --- | --- |
| Frontend framework | Vue 3 + Vite | Composition API is beginner-friendly and Vite offers instant HMR. |
| State management | Pinia | Official Vue 3 store with TypeScript support and devtools. |
| Routing | Vue Router 4 | Native navigation guards for role-based access control. |
| Styling | Tailwind CSS | Utility-first, consistent spacing, small production bundle. |
| Charts | Chart.js | Mature, accessible library for dashboards. |
| HTTP | Axios | Request / response interceptors simplify JWT attachment and 401 handling. |
| Backend framework | Slim 4 (PHP) | Tiny footprint, explicit routing, middleware pipeline. |
| Auth | firebase/php-jwt | Battle-tested HS256 JWT signing. |
| Database | MySQL 5.7+ / MariaDB 10.3+ | Widely available on XAMPP / MAMP / Laragon for assessment demos. |
| DB access | PDO (prepared statements) | Eliminates SQL-injection surface; no ORM overhead. |

## 3.3 Database Design (ER Diagram)

The schema contains five tables with referential integrity enforced by InnoDB foreign keys. A unique index on (job_id, user_id) in the applications table prevents duplicate applications at the database level, not just at the application level. ENUM types are used for finite domains (role, job type, application status) so invalid values cannot be inserted.

Figure 3.2 — Entity-Relationship diagram

## 3.4 API Design

All endpoints are JSON and follow a uniform envelope { success, message, data?, errors? }. Protected routes require a Bearer JWT in the Authorization header. The table below lists every endpoint grouped by module.

| Method | Path | Auth | Module |
| --- | --- | --- | --- |
| POST | /api/auth/register | Public | M1 |
| POST | /api/auth/login | Public | M1 |
| GET | /api/jobs | Public | M2 |
| GET | /api/jobs/{id} | Public | M2 |
| POST | /api/jobs | admin, superadmin | M2 |
| PUT | /api/jobs/{id} | admin, superadmin | M2 |
| DELETE | /api/jobs/{id} | admin, superadmin | M2 |
| GET | /api/applications | Any logged-in | M3 |
| POST | /api/applications | student | M3 |
| PUT | /api/applications/{id}/status | admin, superadmin | M3 |
| DELETE | /api/applications/{id} | student (own + pending) | M3 |
| GET | /api/companies | Any logged-in | M4 |
| POST | /api/companies | admin, superadmin | M4 |
| PUT | /api/companies/{id} | admin, superadmin | M4 |
| DELETE | /api/companies/{id} | admin, superadmin | M4 |
| GET | /api/profile | student | M5 |
| PUT | /api/profile | student | M5 |
| GET | /api/admin/analytics | admin, superadmin | M5 |
| GET | /api/admin/users | superadmin | M6 |

## 3.5 Security

Passwords are stored using PASSWORD_BCRYPT (cost 12); plaintext is never persisted.

JWTs are signed with HS256 using a per-environment secret loaded from .env; tokens expire after 24 hours.

Every SQL query uses PDO prepared statements with named placeholders — no string concatenation with user input.

CORS is restricted to the configured frontend origin by default; wildcard mode is opt-in via CORS_ALLOW_ALL=1 for development only.

The Axios interceptor clears the token and redirects to /login on any 401 response.

Destructive frontend actions require an explicit confirm dialog before the DELETE request is sent.

# 4. Interface Planning (Mockups)

The mockups below illustrate the four most-used screens in the application. Each mockup reflects the final UI direction: Tailwind utility classes for spacing, a navy-and-amber brand palette, and responsive grid layouts that collapse to a single column on mobile.

## 4.1 Login Screen

Single centred card, minimal fields, success redirects to the role-appropriate dashboard. Failed attempts surface a toast rather than a full-page error.

Figure 4.1 — Login screen

## 4.2 Browse Jobs (Student)

Filter row at top (debounced search, type dropdown, company dropdown) with a responsive card grid. Cards are keyboard-focusable and each exposes a single primary action.

Figure 4.2 — Browse Jobs page

## 4.3 Student Dashboard

Four metric cards across the top summarise the student's current application pipeline. A recent-applications table gives quick context and colour-coded status badges for scannability.

Figure 4.3 — Student Dashboard

## 4.4 Admin Analytics Dashboard

Admins see platform-wide metrics and a Chart.js bar chart that breaks down applications by status. All numbers are fetched from a single /api/admin/analytics call.

Figure 4.4 — Admin Analytics Dashboard

# 5. Team Planning

## 5.1 Module Ownership

Every member implements full CRUD for the modules they own, including both the backend endpoints and the matching Vue views. This vertical-slice split makes individual contribution auditable from the git log alone.

| Member | Matric | Modules | CRUD Coverage |
| --- | --- | --- | --- |
| Mohammad Areeb | A22EC4035 | M1 Auth & Access Control · M6 System Admin & Notifications | Create + Read on users (register / login), Read on users (admin directory), cross-cutting middleware. |
| Samin Sarwat | A22EC4040 | M2 Job & Internship Mgmt · M3 Application Tracking | Full CRUD on jobs AND full CRUD on applications — 8 endpoints. |
| Mariam Hanif | A22EC4034 | M4 Company Mgmt · M5 Reporting & Analytics | Full CRUD on companies, aggregate Read for analytics, Create + Update on student_profiles via INSERT … ON DUPLICATE KEY UPDATE. |

## 5.2 9-Week Schedule

Development runs across 9 teaching weeks (Wk6 → Wk14). Every member opens a feature branch on Day 1 of each week, commits three times (Day 1, Day 2, Day 3), and merges to main via Pull Request with a peer review at the end of the week.

Figure 5.1 — 9-week project Gantt chart

## 5.3 Collaboration Workflow

Branch per week: feature/<module>-<phase> (e.g. feature/jobs-api, feature/applications-frontend).

Conventional commit messages: feat / fix / chore / docs / refactor with a module-scoped prefix.

Every Pull Request needs one peer approval before merging to main.

Folder ownership is documented in git-schedule/HOW_TO_PUSH.md so that members do not edit each other's modules by accident.

Weekly status syncs every Friday: what shipped, what is blocked, what is next.

## 5.4 Deliverables

Phase 1 (Wk5): this proposal document.

Phase 2 (Wk9): mid-project demo with M1 + M2 + M3 working end-to-end.

Phase 3 (Wk14): final demo, tagged v1.0.0 release, and project report.