CareerBridge

Weekly Push Guide for the Team

Step-by-step commands every member runs each week

| Member | Modules Owned |
| --- | --- |
| Mohammad Areeb | M1 Auth & Access Control · M6 System Admin |
| Samin Sarwat | M2 Job & Internship · M3 Application Tracking |
| Mariam Hanif | M4 Companies · M5 Reporting & Analytics |
| Monika Zelenkov | M7 Forum & Discussion · M8 Label Management |

Repository: https://github.com/azizah-utm/group-project-champion

# How this guide works

This document is split into four sections. Read sections 1–2 once, then jump to your own chapter and follow the commands week by week.

•  Section 1 — One-time setup. Run once on your laptop. After this you'll never run these commands again.

•  Section 2 — Weekly rhythm. The Day 1 / Day 2 / Day 3 pattern every member follows every week.

•  Section 3 — Per-member chapters. Four chapters, one per teammate, with 7 weekly sub-sections each. Pure copy-paste.

•  Section 4 — Recovery & PR etiquette. What to do when something goes wrong.

Every command shown in a grey box is meant to be copy-pasted into your terminal exactly as written. Lines that begin with # are comments — you can paste them too; the shell will ignore them.

# Section 1 — One-time setup

Do this once on the laptop you'll be committing from.

## 1.1 Install Git and identify yourself

Open the macOS / Linux terminal (or Git Bash on Windows) and run:

git --version # should print something like git version 2.x # Replace these two lines with YOUR name and the email on YOUR GitHub account git config --global user.name "Mohammad Areeb" git config --global user.email "areeb@example.com" git config --global init.defaultBranch main git config --global pull.rebase false

## 1.2 Authenticate with GitHub

Pick ONE of these. Option A is easier on the first try; Option B is better for long-term work.

### Option A — Personal Access Token (recommended for first push)

•  Go to GitHub → Settings → Developer settings → Personal access tokens → Tokens (classic) → Generate new token.

•  Tick the repo scope. Set expiry to 90 days.

•  Copy the token immediately. GitHub will never show it again.

•  The first time you git push, paste the token when prompted for Password.

### Option B — SSH key

ssh-keygen -t ed25519 -C "you@example.com" cat ~/.ssh/id_ed25519.pub

Copy the printed key into GitHub → Settings → SSH and GPG keys → New SSH key.

## 1.3 Clone the repository

# Use the HTTPS URL if you picked Option A above: git clone https://github.com/azizah-utm/group-project-champion.git # …or the SSH URL if you picked Option B: git clone git@github.com:azizah-utm/group-project-champion.git cd group-project-champion

## 1.4 Smoke-test that you can push

git checkout -b sandbox/your-name-test echo test > _delete_me.txt git add _delete_me.txt git commit -m "test: verify I can push" git push -u origin sandbox/your-name-test

If that succeeds, delete the sandbox branch locally and on GitHub:

git checkout main git branch -D sandbox/your-name-test git push origin --delete sandbox/your-name-test rm _delete_me.txt

# Section 2 — The weekly rhythm

Every week, every member does this same three-step dance. The exact branch name, files to touch, and commit messages come from your own weekly chapter further down in this document.

## Day 1 (Monday) — start the week's branch

git checkout main git pull origin main git checkout -b feature/<branch-name-from-your-weekN> # …make Day 1 edits… git status git add <only the files listed for Day 1> git commit -m "<exact commit message from your weekN>" git push -u origin feature/<branch-name>

## Day 2 (Wednesday) — mid-week commit

git pull origin feature/<branch-name> # in case you pushed from elsewhere # …make Day 2 edits… git add <Day-2 files> git commit -m "<exact commit message from your weekN>" git push origin feature/<branch-name>

## Day 3 (Friday) — final commit + Pull Request

# …make Day 3 edits… git add <Day-3 files> git commit -m "<exact commit message from your weekN>" git push origin feature/<branch-name>

Then open GitHub in the browser, click Compare & pull request, set base = main, compare = your branch, add the other three members as reviewers, and create the PR.

## After the PR is merged — clean up

git checkout main git pull origin main git branch -d feature/<branch-name> # delete local copy git push origin --delete feature/<branch-name> # delete remote copy

# Section 3 — Per-member chapters

Each member has their own chapter below containing all seven weeks (Week 6 through Week 12-14). Skip straight to your own name.

# MOHAMMAD AREEB

Modules owned: M1 Auth & Access Control · M6 System Admin

## Areeb — Week 6 (4–10 May 2026)

Branch: feature/project-setup

Modules owned: M1 Auth & Access Control · M6 System Admin & Notifications

This week's focus: project foundation — composer, DB connection, schema. Auth code lands in Week 7.

### Day 1 — Mon 4 May

Scaffold the Slim 4 backend skeleton.

Files touched:

•  backend/composer.json — declare slim/slim, slim/psr7, firebase/php-jwt, vlucas/phpdotenv; PSR-4 App\\ → src/.

•  backend/src/Config/Database.php — singleton PDO with ERRMODE_EXCEPTION, FETCH_ASSOC, no emulated prepares.

git checkout -b feature/project-setup git add backend/composer.json backend/src/Config/Database.php git commit -m "chore(backend): scaffold composer + PDO singleton" git push -u origin feature/project-setup

### Day 2 — Wed 6 May

Database schema for all 5 tables.

Files touched:

•  database/schema.sql — users, companies, jobs, student_profiles, applications with FKs and the unique (job_id, user_id) index on applications.

git add database/schema.sql git commit -m "feat(db): create schema for users/companies/jobs/profiles/applications" git push origin feature/project-setup

### Day 3 — Fri 8 May

Environment template + Apache rewrite for production.

Files touched:

•  backend/.env.example — DB_HOST, DB_NAME, DB_USER, DB_PASS, JWT_SECRET.

•  backend/.htaccess — front-controller rewrite to index.php.

git add backend/.env.example backend/.htaccess git commit -m "chore(backend): add env template and Apache rewrite rules" git push origin feature/project-setup

Open PR: feature/project-setup → main. Title: "Project setup: composer, schema, PDO config".

## Areeb — Week 7 (11–17 May 2026)

Branch: feature/auth-module

Module owned: M1 — User Authentication & Access Control

Goal: end-to-end auth — register/login backend (CRUD on users) + JWT middleware + CORS.

### Day 1 — Mon 11 May

Slim app bootstrap with CORS and module-aware imports.

Files touched:

•  backend/public/index.php — load .env, register CorsMiddleware, error handler with uniform JSON envelope, health-check route, route stubs.

•  backend/src/Middleware/CorsMiddleware.php — global CORS with origin allow-list from .env.

•  backend/src/Support/Json.php — uniform JSON response envelope helper.

git checkout -b feature/auth-module git add backend/public/index.php backend/src/Middleware/CorsMiddleware.php backend/src/Support/Json.php git commit -m "feat(backend): bootstrap Slim app with CORS and JSON envelope" git push -u origin feature/auth-module

### Day 2 — Wed 13 May

Implement AuthController (Module 1 — Create + Read on users).

Files touched:

•  backend/src/Modules/Auth/AuthController.php — register() (Create user with bcrypt hash, returns JWT) and login() (Read user, verify password, returns JWT).

•  backend/public/index.php — wire POST /api/auth/register and POST /api/auth/login.

CRUD this commit demonstrates: Create (INSERT INTO users), Read (SELECT … FROM users WHERE email = :em).

git add backend/src/Modules/Auth/AuthController.php backend/public/index.php git commit -m "feat(auth): register and login with bcrypt + JWT issuance" git push origin feature/auth-module

### Day 3 — Fri 15 May

Role-aware JwtMiddleware that gates routes by role.

Files touched:

•  backend/src/Middleware/JwtMiddleware.php — verifies HS256 token, attaches jwt_payload request attribute, enforces required role(s).

•  backend/public/index.php — apply new JwtMiddleware(['admin','superadmin']) example to a protected stub.

git add backend/src/Middleware/JwtMiddleware.php backend/public/index.php git commit -m "feat(auth): JWT middleware with role gating" git push origin feature/auth-module

Open PR: feature/auth-module → main. Title: "Module 1: Auth & Access Control (register, login, JWT, role gating)".

## Areeb — Week 8 (18–24 May 2026)

Branch: feature/auth-frontend

Module owned: M1 — User Authentication & Access Control (frontend half)

Goal: wire the Vue UI for register/login on top of the API I shipped in Week 7.

### Day 1 — Mon 18 May

Pinia auth store + Axios JWT interceptor.

Files touched:

•  frontend/src/stores/auth.js — Pinia store with token, user, login(), register(), logout(); hydrates from localStorage; decodes JWT for role.

•  frontend/src/services/api.js — Axios request interceptor adds Authorization: Bearer <token>; 401 response interceptor clears storage + redirects to /login.

git checkout -b feature/auth-frontend git add frontend/src/stores/auth.js frontend/src/services/api.js git commit -m "feat(auth): Pinia store + Axios interceptors for JWT" git push -u origin feature/auth-frontend

### Day 2 — Wed 20 May

Login + Register views.

Files touched:

•  frontend/src/views/auth/Login.vue — email/password form, validation, role-aware redirect (student → /student/dashboard, admin/superadmin → /admin/dashboard).

•  frontend/src/views/auth/Register.vue — full validation (name 3+ chars, email regex, password 8+ chars), auto-login on success.

git add frontend/src/views/auth/Login.vue frontend/src/views/auth/Register.vue git commit -m "feat(auth): login and register views with validation" git push origin feature/auth-frontend

### Day 3 — Fri 22 May

Router with role-based navigation guards.

Files touched:

•  frontend/src/router/index.js — public, student-only, and admin-only route groups; beforeEach guard reads role from auth store and redirects unauthorized users.

•  frontend/src/main.js — register router + Pinia.

git add frontend/src/router/index.js frontend/src/main.js git commit -m "feat(auth): role-based route guards" git push origin feature/auth-frontend

Open PR: feature/auth-frontend → main. Title: "Module 1 (frontend): login, register, role guards".

## Areeb — Week 9 (25–31 May 2026)

Branch: feature/admin-users

Module owned: M6 — System Administration & Notifications (backend)

Goal: superadmin user directory endpoint + global error handler.

### Day 1 — Mon 25 May

AdminController::users — Read on users for superadmin only.

Files touched:

•  backend/src/Modules/Admin/AdminController.php — users() returns all users (no password hashes), ordered by created_at DESC.

•  backend/public/index.php — GET /api/admin/users gated by JwtMiddleware('superadmin').

CRUD this commit demonstrates: Read (SELECT … FROM users).

git checkout -b feature/admin-users git add backend/src/Modules/Admin/AdminController.php backend/public/index.php git commit -m "feat(admin): superadmin users directory endpoint" git push -u origin feature/admin-users

### Day 2 — Wed 27 May

Database seed file with verified bcrypt hashes.

Files touched:

•  database/seed.sql — 4 demo users (1 superadmin, 1 admin, 2 students) with Password123! hashed via password_hash(..., PASSWORD_BCRYPT); 4 sample companies; 10 jobs across types; 5 applications across statuses.

git add database/seed.sql git commit -m "feat(db): seed users/companies/jobs/applications with bcrypt-verified hashes" git push origin feature/admin-users

### Day 3 — Fri 29 May

Global error handler that always returns the JSON envelope.

Files touched:

•  backend/public/index.php — setDefaultErrorHandler wraps every uncaught exception; respects APP_DEBUG; never leaks stack traces in production.

git add backend/public/index.php git commit -m "feat(backend): global JSON error handler" git push origin feature/admin-users

Open PR: feature/admin-users → main. Title: "Module 6: superadmin users + seed data + global error handler".

## Areeb — Week 10 (1–7 Jun 2026)

Branch: feature/notifications

Module owned: M6 — System Administration & Notifications (frontend)

Goal: site-wide notification + confirmation primitives, plus the AdminUsers screen.

### Day 1 — Mon 1 Jun

Toast notification system.

Files touched:

•  frontend/src/components/ToastNotification.vue — <Transition> slide-in, auto-dismiss after 4s, success/error/info variants.

•  frontend/src/composables/useToast.js — tiny event-bus composable (success(msg), error(msg), info(msg)).

•  frontend/src/App.vue — mount <ToastNotification /> once at the root.

git checkout -b feature/notifications git add frontend/src/components/ToastNotification.vue frontend/src/composables/useToast.js frontend/src/App.vue git commit -m "feat(ui): global toast notification system" git push -u origin feature/notifications

### Day 2 — Wed 3 Jun

Confirm-dialog primitive (used by every destructive action).

Files touched:

•  frontend/src/components/ConfirmDialog.vue — modal with focus trap, Esc to cancel, Enter to confirm, danger variant for deletes.

git add frontend/src/components/ConfirmDialog.vue git commit -m "feat(ui): accessible confirm dialog component" git push origin feature/notifications

### Day 3 — Fri 5 Jun

AdminUsers view consuming GET /api/admin/users.

Files touched:

•  frontend/src/views/admin/AdminUsers.vue — table view with role badge, local search, loading + empty states, error toast on failure.

•  frontend/src/router/index.js — register /admin/users (superadmin only).

git add frontend/src/views/admin/AdminUsers.vue frontend/src/router/index.js git commit -m "feat(admin): superadmin users directory view" git push origin feature/notifications

Open PR: feature/notifications → main. Title: "Module 6 (frontend): toasts, confirm dialog, admin users view".

## Areeb — Week 11 (8–14 Jun 2026)

Branch: feature/security-hardening

Module owned: M1 + M6 cross-cutting hardening

Goal: harden auth/admin endpoints — input limits, defensive JSON encoding, audit prepared statements.

### Day 1 — Mon 8 Jun

SQL-injection audit across modules I own.

Files touched:

•  backend/src/Modules/Auth/AuthController.php — confirm every query uses named placeholders; no string concatenation.

•  backend/src/Modules/Admin/AdminController.php — same audit.

•  backend/src/Config/Database.php — confirm PDO::ATTR_EMULATE_PREPARES => false.

git checkout -b feature/security-hardening git add backend/src/Modules/Auth/AuthController.php backend/src/Modules/Admin/AdminController.php backend/src/Config/Database.php git commit -m "chore(security): audit prepared statements in auth and admin modules" git push -u origin feature/security-hardening

### Day 2 — Wed 10 Jun

Input length limits and stricter validation on user-supplied fields.

Files touched:

•  backend/src/Modules/Auth/AuthController.php — enforce full_name ≤ 100, email ≤ 150, password ≥ 8.

•  backend/src/Support/Json.php — set JSON_UNESCAPED_UNICODE | JSON_UNESCAPED_SLASHES flags so seeded Malaysian content survives the round-trip cleanly.

git add backend/src/Modules/Auth/AuthController.php backend/src/Support/Json.php git commit -m "chore(security): input length limits + safer JSON encoding" git push origin feature/security-hardening

### Day 3 — Fri 12 Jun

CORS lockdown + JWT secret check.

Files touched:

•  backend/src/Middleware/CorsMiddleware.php — only echo Access-Control-Allow-Origin for the configured origin (or * if CORS_ALLOW_ALL=1).

•  backend/src/Middleware/JwtMiddleware.php — refuse to verify if JWT_SECRET is empty (returns 500 with clear message).

git add backend/src/Middleware/CorsMiddleware.php backend/src/Middleware/JwtMiddleware.php git commit -m "chore(security): CORS allow-list + JWT secret guard" git push origin feature/security-hardening

Open PR: feature/security-hardening → main. Title: "Security hardening: prepared-statement audit, input limits, CORS lockdown".

## Areeb — Week 12-14 (15 Jun – 5 Jul 2026)

Branch: feature/deployment

Goal: production-ready deployment configs and final integration fixes for M1 + M6.

### Day 1 — Mon 15 Jun

Apache .htaccess for production + composer audit config.

Files touched:

•  backend/.htaccess — front-controller rewrite, deny .env, force HTTPS comment block.

•  backend/composer.json — audit.ignore for known low-impact advisories so CI stays green.

git checkout -b feature/deployment git add backend/.htaccess backend/composer.json git commit -m "chore(deploy): Apache rewrite + composer audit config" git push -u origin feature/deployment

### Day 2 — Wed 24 Jun

README backend setup section + final integration fixes for AdminUsers.

Files touched:

•  README.md — add backend setup steps (clone → DB → .env → composer → php -S localhost:8000 -t public); document the Modules & Ownership table.

•  frontend/src/views/admin/AdminUsers.vue — fix race condition where the table rendered before the auth store hydrated.

git add README.md frontend/src/views/admin/AdminUsers.vue git commit -m "docs+fix: README backend setup; fix AdminUsers hydration race" git push origin feature/deployment

### Day 3 — Fri 3 Jul

End-to-end smoke test + tagged release.

Files touched:

•  backend/public/index.php — final 404 fallback + OPTIONS preflight catch-all.

•  frontend/src/services/api.js — confirm 401 interceptor lazy-imports the router (avoids circular import).

git add backend/public/index.php frontend/src/services/api.js git commit -m "chore(release): final integration fixes for v1.0" git tag v1.0.0 git push origin feature/deployment --tags

Open PR: feature/deployment → main. Title: "v1.0 release: deploy configs and final M1/M6 integration".

# SAMIN SARWAT

Modules owned: M2 Job & Internship · M3 Application Tracking

## Samin — Week 6 (4–10 May 2026)

Branch: feature/vue-setup

Modules owned: M2 Jobs · M3 Applications

This week's focus: frontend foundation (Vite, Vue 3, Pinia, Tailwind). Module CRUD starts in Week 7.

### Day 1 — Mon 4 May

Vite + Vue 3 + Pinia scaffolding.

Files touched:

•  frontend/package.json — vue@^3, vue-router@^4, pinia, axios, vite, dev tooling.

•  frontend/vite.config.js — @vitejs/plugin-vue, dev proxy /api → http://localhost:8000.

•  frontend/src/main.js — create app, register Pinia + router placeholder.

•  frontend/src/App.vue — minimal <RouterView /> shell.

•  frontend/index.html — root <div id="app">.

git checkout -b feature/vue-setup git add frontend/package.json frontend/vite.config.js frontend/src/main.js frontend/src/App.vue frontend/index.html git commit -m "chore(frontend): scaffold Vite + Vue 3 + Pinia" git push -u origin feature/vue-setup

### Day 2 — Wed 6 May

Tailwind CSS + base styles.

Files touched:

•  frontend/tailwind.config.js — content paths, brand color tokens.

•  frontend/postcss.config.js

•  frontend/src/assets/main.css — Tailwind directives + CSS resets + base typography.

git add frontend/tailwind.config.js frontend/postcss.config.js frontend/src/assets/main.css git commit -m "chore(frontend): Tailwind CSS + base styles" git push origin feature/vue-setup

### Day 3 — Fri 8 May

Axios instance ready for Areeb's auth interceptors in Week 7.

Files touched:

•  frontend/src/services/api.js — axios.create({ baseURL: '/api', timeout: 10000 }); placeholder for request/response interceptors (filled by Areeb in Wk7 of his branch).

git add frontend/src/services/api.js git commit -m "chore(frontend): base Axios instance" git push origin feature/vue-setup

Open PR: feature/vue-setup → main. Title: "Frontend scaffolding: Vue 3 + Pinia + Tailwind + Axios".

## Samin — Week 7 (11–17 May 2026)

Branch: feature/jobs-api

Module owned: M2 — Job & Internship Management (backend, full CRUD)

Goal: every CRUD operation on jobs shipped this week.

### Day 1 — Mon 11 May

Read — index() and show().

Files touched:

•  backend/src/Modules/Jobs/JobController.php — index() joins jobs ⨝ companies, supports ?search=, ?type=, ?company_id= filters, only returns is_active = 1. show($id) returns one job + company + poster.

•  backend/public/index.php — GET /api/jobs and GET /api/jobs/{id} (public, no JWT).

CRUD this commit demonstrates: Read (SELECT … FROM jobs JOIN companies …).

git checkout -b feature/jobs-api git add backend/src/Modules/Jobs/JobController.php backend/public/index.php git commit -m "feat(jobs): public list and detail endpoints" git push -u origin feature/jobs-api

### Day 2 — Wed 13 May

Create + Update — create() and update().

Files touched:

•  backend/src/Modules/Jobs/JobController.php — create() with full validation (title ≤ 150, type enum, deadline future date), pulls posted_by from jwt_payload. update() re-runs validation and re-fetches the row.

•  backend/public/index.php — POST /api/jobs and PUT /api/jobs/{id} gated by JwtMiddleware(['admin','superadmin']).

CRUD this commit demonstrates: Create (INSERT INTO jobs), Update (UPDATE jobs SET …).

git add backend/src/Modules/Jobs/JobController.php backend/public/index.php git commit -m "feat(jobs): create and update with admin role gate" git push origin feature/jobs-api

### Day 3 — Fri 15 May

Delete — soft-delete via is_active = 0.

Files touched:

•  backend/src/Modules/Jobs/JobController.php — delete() checks job exists, sets is_active = 0, returns Job deactivated..

•  backend/public/index.php — DELETE /api/jobs/{id} (admin/superadmin).

CRUD this commit demonstrates: Delete (soft-delete via UPDATE jobs SET is_active = 0).

git add backend/src/Modules/Jobs/JobController.php backend/public/index.php git commit -m "feat(jobs): soft-delete endpoint" git push origin feature/jobs-api

Open PR: feature/jobs-api → main. Title: "Module 2: full CRUD for jobs (create, read, update, soft-delete)".

## Samin — Week 8 (18–24 May 2026)

Branch: feature/jobs-frontend

Module owned: M2 — Job & Internship Management (frontend)

Goal: student-facing browse + detail UI plus the admin manage-jobs CRUD UI.

### Day 1 — Mon 18 May

BrowseJobs — student grid view with debounced search and type filter.

Files touched:

•  frontend/src/views/student/BrowseJobs.vue — fetches GET /api/jobs, renders JobCard grid, debounced search input (300ms), type dropdown (internship/fulltime/parttime), LoadingSpinner while loading, empty state when no matches.

•  frontend/src/router/index.js — register /student/jobs (student-only).

git checkout -b feature/jobs-frontend git add frontend/src/views/student/BrowseJobs.vue frontend/src/router/index.js git commit -m "feat(jobs): student browse view with search and filter" git push -u origin feature/jobs-frontend

### Day 2 — Wed 20 May

JobDetail — single-job view with Apply CTA.

Files touched:

•  frontend/src/views/student/JobDetail.vue — fetches GET /api/jobs/{id}, shows full description/requirements/deadline; "Apply" button disabled if already applied; opens an apply modal that POSTs to /api/applications.

•  frontend/src/router/index.js — register /student/jobs/:id.

git add frontend/src/views/student/JobDetail.vue frontend/src/router/index.js git commit -m "feat(jobs): job detail view with apply modal" git push origin feature/jobs-frontend

### Day 3 — Fri 22 May

ManageJobs — admin CRUD UI for jobs (uses every endpoint from Week 7).

Files touched:

•  frontend/src/views/admin/ManageJobs.vue — table of all jobs (fetch /api/jobs), "New job" button opens create modal, row "Edit" opens update modal, row "Delete" opens ConfirmDialog then calls DELETE /api/jobs/{id}. Reactive list updates.

•  frontend/src/router/index.js — register /admin/jobs (admin/superadmin).

git add frontend/src/views/admin/ManageJobs.vue frontend/src/router/index.js git commit -m "feat(jobs): admin manage-jobs view with full CRUD" git push origin feature/jobs-frontend

Open PR: feature/jobs-frontend → main. Title: "Module 2 (frontend): browse, detail, and admin manage-jobs".

## Samin — Week 9 (25–31 May 2026)

Branch: feature/applications-api

Module owned: M3 — Application Tracking System (backend, full CRUD)

Goal: every CRUD operation on applications shipped this week.

### Day 1 — Mon 25 May

Read — role-aware index().

Files touched:

•  backend/src/Modules/Applications/ApplicationController.php — index() returns own applications for student role and all applications for admin/superadmin; supports ?status= filter; joins applications ⨝ jobs ⨝ companies ⨝ users.

•  backend/public/index.php — GET /api/applications gated by JwtMiddleware() (any logged-in).

CRUD this commit demonstrates: Read with row-level access control via JWT role claim.

git checkout -b feature/applications-api git add backend/src/Modules/Applications/ApplicationController.php backend/public/index.php git commit -m "feat(applications): role-aware list endpoint" git push -u origin feature/applications-api

### Day 2 — Wed 27 May

Create — student applies to a job.

Files touched:

•  backend/src/Modules/Applications/ApplicationController.php — create() validates job_id and cover_letter (≤ 5000 chars); rejects 404 if job missing, 400 if job inactive, 409 if duplicate (relies on UNIQUE(job_id, user_id) index).

•  backend/public/index.php — POST /api/applications gated by JwtMiddleware('student').

CRUD this commit demonstrates: Create (INSERT INTO applications).

git add backend/src/Modules/Applications/ApplicationController.php backend/public/index.php git commit -m "feat(applications): student apply endpoint with duplicate guard" git push origin feature/applications-api

### Day 3 — Fri 29 May

Update + Delete.

Files touched:

•  backend/src/Modules/Applications/ApplicationController.php — updateStatus() lets admins move pending → reviewed/accepted/rejected. delete() lets students withdraw — but only their own applications and only while status = 'pending'.

•  backend/public/index.php — PUT /api/applications/{id}/status (admin/superadmin) and DELETE /api/applications/{id} (student).

CRUD this commit demonstrates: Update (UPDATE applications SET status = …) and Delete (DELETE FROM applications WHERE …).

git add backend/src/Modules/Applications/ApplicationController.php backend/public/index.php git commit -m "feat(applications): admin status update + student withdraw" git push origin feature/applications-api

Open PR: feature/applications-api → main. Title: "Module 3: full CRUD for applications (apply, list, status, withdraw)".

## Samin — Week 10 (1–7 Jun 2026)

Branch: feature/applications-frontend

Module owned: M3 — Application Tracking System (frontend)

Goal: student MyApplications + Apply modal + admin ManageApplications.

### Day 1 — Mon 1 Jun

MyApplications — student tracking view.

Files touched:

•  frontend/src/views/student/MyApplications.vue — fetches GET /api/applications, status filter tabs (all / pending / reviewed / accepted / rejected), StatusBadge per row, "Withdraw" button (only on pending) opens ConfirmDialog, then DELETE /api/applications/{id}, reactive list update.

•  frontend/src/router/index.js — register /student/applications.

git checkout -b feature/applications-frontend git add frontend/src/views/student/MyApplications.vue frontend/src/router/index.js git commit -m "feat(applications): student tracking view with withdraw" git push -u origin feature/applications-frontend

### Day 2 — Wed 3 Jun

Apply modal shared between BrowseJobs and JobDetail.

Files touched:

•  frontend/src/components/ApplyModal.vue — cover-letter textarea (≤ 5000 char counter), submit calls POST /api/applications, handles 409 ("already applied") gracefully via toast.

•  frontend/src/views/student/BrowseJobs.vue — wire modal + tracking of already-applied job IDs (so the Apply button switches to "Applied").

git add frontend/src/components/ApplyModal.vue frontend/src/views/student/BrowseJobs.vue git commit -m "feat(applications): shared apply modal + already-applied state" git push origin feature/applications-frontend

### Day 3 — Fri 5 Jun

ManageApplications — admin moderation view.

Files touched:

•  frontend/src/views/admin/ManageApplications.vue — table view with status filter tabs, per-row status <select> that calls PUT /api/applications/{id}/status with optimistic UI update + rollback on error, applicant + job columns.

•  frontend/src/router/index.js — register /admin/applications.

git add frontend/src/views/admin/ManageApplications.vue frontend/src/router/index.js git commit -m "feat(applications): admin moderation view with optimistic status update" git push origin feature/applications-frontend

Open PR: feature/applications-frontend → main. Title: "Module 3 (frontend): track, apply, moderate".

## Samin — Week 11 (8–14 Jun 2026)

Branch: feature/jobs-apps-integration

Module owned: M2 + M3 cross-cutting

Goal: integration polish — shared validation, defensive error handling, and end-to-end flow checks.

### Day 1 — Mon 8 Jun

Shared validation composable.

Files touched:

•  frontend/src/composables/useValidation.js — exports validateRequired, validateMaxLength, validateFutureDate, validateEnum. Reused by ApplyModal, BrowseJobs filter, ManageJobs create/edit modal.

•  frontend/src/views/admin/ManageJobs.vue — replace inline validators with the composable.

•  frontend/src/components/ApplyModal.vue — replace inline validators with the composable.

git checkout -b feature/jobs-apps-integration git add frontend/src/composables/useValidation.js frontend/src/views/admin/ManageJobs.vue frontend/src/components/ApplyModal.vue git commit -m "refactor(frontend): centralize jobs/apps validation in composable" git push -u origin feature/jobs-apps-integration

### Day 2 — Wed 10 Jun

Defensive error handling for jobs & applications endpoints.

Files touched:

•  frontend/src/views/student/BrowseJobs.vue — wrap fetch in try/catch with user-friendly error toast.

•  frontend/src/views/student/MyApplications.vue — same; surfaces errors map from server validation responses.

•  frontend/src/views/admin/ManageApplications.vue — rollback optimistic update on PUT failure.

git add frontend/src/views/student/BrowseJobs.vue frontend/src/views/student/MyApplications.vue frontend/src/views/admin/ManageApplications.vue git commit -m "fix(frontend): defensive error handling for jobs/applications views" git push origin feature/jobs-apps-integration

### Day 3 — Fri 12 Jun

End-to-end smoke test against my modules.

Files touched:

•  frontend/src/views/student/BrowseJobs.vue — fix bug where applied state didn't refresh after submitting from JobDetail (added watcher on jobs).

•  frontend/src/views/admin/ManageJobs.vue — fix bug where soft-deleted jobs still appeared until full reload (now filtered client-side).

git add frontend/src/views/student/BrowseJobs.vue frontend/src/views/admin/ManageJobs.vue git commit -m "fix(frontend): jobs list reactivity after apply/delete" git push origin feature/jobs-apps-integration

Open PR: feature/jobs-apps-integration → main. Title: "M2/M3 integration: shared validation, error handling, list reactivity".

## Samin — Week 12-14 (15 Jun – 5 Jul 2026)

Branch: feature/polish-jobs-apps

Goal: UX polish for M2/M3 — empty states, transitions, mobile responsiveness.

### Day 1 — Mon 15 Jun

Empty states with illustrations.

Files touched:

•  frontend/src/views/student/BrowseJobs.vue — empty state "No jobs match your filters" with reset CTA.

•  frontend/src/views/student/MyApplications.vue — empty state "You haven't applied to any jobs yet" with link to browse.

•  frontend/src/views/admin/ManageJobs.vue — empty state "No jobs posted yet" with "Post your first job" CTA.

git checkout -b feature/polish-jobs-apps git add frontend/src/views/student/BrowseJobs.vue frontend/src/views/student/MyApplications.vue frontend/src/views/admin/ManageJobs.vue git commit -m "feat(ui): empty states for jobs and applications views" git push -u origin feature/polish-jobs-apps

### Day 2 — Wed 24 Jun

Page transitions + loading skeletons.

Files touched:

•  frontend/src/App.vue — wrap <RouterView> in a <Transition name="fade"> for soft page changes.

•  frontend/src/assets/main.css — .fade-enter-active, .fade-leave-active keyframes.

•  frontend/src/views/student/BrowseJobs.vue — replace generic spinner with skeleton card grid while loading.

git add frontend/src/App.vue frontend/src/assets/main.css frontend/src/views/student/BrowseJobs.vue git commit -m "feat(ui): fade page transitions + skeleton loading" git push origin feature/polish-jobs-apps

### Day 3 — Fri 3 Jul

Mobile responsiveness audit for M2/M3 views.

Files touched:

•  frontend/src/views/student/BrowseJobs.vue — grid-cols-1 md:grid-cols-2 lg:grid-cols-3, filter row stacks on mobile.

•  frontend/src/views/student/MyApplications.vue — table → card list under md.

•  frontend/src/views/admin/ManageJobs.vue — table → card list under md; modals fill full width on mobile.

git add frontend/src/views/student/BrowseJobs.vue frontend/src/views/student/MyApplications.vue frontend/src/views/admin/ManageJobs.vue git commit -m "feat(ui): mobile-responsive layouts for M2/M3" git push origin feature/polish-jobs-apps

Open PR: feature/polish-jobs-apps → main. Title: "M2/M3 polish: empty states, transitions, mobile responsive".

# MARIAM HANIF

Modules owned: M4 Companies · M5 Reporting & Analytics

## Mariam — Week 6 (4–10 May 2026)

Branch: feature/base-components

Modules owned: M4 Companies · M5 Reporting & Analytics

This week's focus: the shared component library every other view depends on.

### Day 1 — Mon 4 May

Layout shell + role-aware navigation.

Files touched:

•  frontend/src/App.vue — sticky <NavBar />, main <RouterView />, footer.

•  frontend/src/components/NavBar.vue — links derived from auth store role: students see Browse Jobs / My Applications / Profile; admins see Dashboard / Jobs / Applications / Companies; superadmin additionally sees Users. Logout button.

git checkout -b feature/base-components git add frontend/src/App.vue frontend/src/components/NavBar.vue git commit -m "feat(ui): layout shell and role-aware NavBar" git push -u origin feature/base-components

### Day 2 — Wed 6 May

Job card + status badge.

Files touched:

•  frontend/src/components/JobCard.vue — title, company name, location, type badge, deadline, slot for action button.

•  frontend/src/components/StatusBadge.vue — color-coded badge for pending / reviewed / accepted / rejected.

git add frontend/src/components/JobCard.vue frontend/src/components/StatusBadge.vue git commit -m "feat(ui): JobCard and StatusBadge components" git push origin feature/base-components

### Day 3 — Fri 8 May

Loading spinner.

Files touched:

•  frontend/src/components/LoadingSpinner.vue — accessible spinner with role="status", sr-only text, size prop (sm/md/lg).

git add frontend/src/components/LoadingSpinner.vue git commit -m "feat(ui): LoadingSpinner component" git push origin feature/base-components

Open PR: feature/base-components → main. Title: "Shared component library: NavBar, JobCard, StatusBadge, LoadingSpinner".

## Mariam — Week 7 (11–17 May 2026)

Branch: feature/companies-api

Module owned: M4 — Company & External Source Management (backend, full CRUD)

Goal: every CRUD operation on companies shipped this week.

### Day 1 — Mon 11 May

Read — list all companies.

Files touched:

•  backend/src/Modules/Companies/CompanyController.php — index() returns company_id, name, industry, location, description, created_at ordered by name.

•  backend/public/index.php — GET /api/companies gated by JwtMiddleware() (any logged-in user, since students need it for filters).

CRUD this commit demonstrates: Read (SELECT … FROM companies).

git checkout -b feature/companies-api git add backend/src/Modules/Companies/CompanyController.php backend/public/index.php git commit -m "feat(companies): list endpoint" git push -u origin feature/companies-api

### Day 2 — Wed 13 May

Create + Update.

Files touched:

•  backend/src/Modules/Companies/CompanyController.php — create() validates name (≤ 150), industry (≤ 100), location (≤ 150); pulls created_by from jwt_payload. update() re-runs validation, 404 if missing, returns the fresh row.

•  backend/public/index.php — POST /api/companies and PUT /api/companies/{id} gated by JwtMiddleware(['admin','superadmin']).

CRUD this commit demonstrates: Create (INSERT INTO companies), Update (UPDATE companies SET …).

git add backend/src/Modules/Companies/CompanyController.php backend/public/index.php git commit -m "feat(companies): create and update with admin role gate" git push origin feature/companies-api

### Day 3 — Fri 15 May

Delete — hard delete with referential-integrity guard.

Files touched:

•  backend/src/Modules/Companies/CompanyController.php — delete() first counts jobs WHERE company_id = :id; if any are linked, returns 400 "Cannot delete: company still has jobs attached." Otherwise DELETE FROM companies …. 404 if not found.

•  backend/public/index.php — DELETE /api/companies/{id} (admin/superadmin).

CRUD this commit demonstrates: Delete (DELETE FROM companies WHERE company_id = :id) with FK guard.

git add backend/src/Modules/Companies/CompanyController.php backend/public/index.php git commit -m "feat(companies): delete with attached-jobs guard" git push origin feature/companies-api

Open PR: feature/companies-api → main. Title: "Module 4: full CRUD for companies (with FK guard on delete)".

## Mariam — Week 8 (18–24 May 2026)

Branch: feature/companies-frontend

Module owned: M4 — Company & External Source Management (frontend)

Goal: admin ManageCompanies UI exercising every endpoint from Week 7.

### Day 1 — Mon 18 May

ManageCompanies table + create modal.

Files touched:

•  frontend/src/views/admin/ManageCompanies.vue — fetches GET /api/companies, renders sortable table (name / industry / location / created_at), "New company" button opens create modal that POSTs to /api/companies with client-side validation.

•  frontend/src/router/index.js — register /admin/companies (admin/superadmin).

git checkout -b feature/companies-frontend git add frontend/src/views/admin/ManageCompanies.vue frontend/src/router/index.js git commit -m "feat(companies): admin list and create" git push -u origin feature/companies-frontend

### Day 2 — Wed 20 May

Edit modal sharing the form.

Files touched:

•  frontend/src/views/admin/ManageCompanies.vue — extract CompanyFormModal sub-template usable for both create and edit; row "Edit" pre-fills it and sends PUT /api/companies/{id}; reactive list update on success.

git add frontend/src/views/admin/ManageCompanies.vue git commit -m "feat(companies): edit modal reusing the create form" git push origin feature/companies-frontend

### Day 3 — Fri 22 May

Delete with ConfirmDialog + 400 handling for FK guard.

Files touched:

•  frontend/src/views/admin/ManageCompanies.vue — row "Delete" opens ConfirmDialog, calls DELETE /api/companies/{id}. If server returns 400 ("still has jobs attached"), surface it via error toast — do NOT remove the row.

git add frontend/src/views/admin/ManageCompanies.vue git commit -m "feat(companies): delete with confirm and FK-guard handling" git push origin feature/companies-frontend

Open PR: feature/companies-frontend → main. Title: "Module 4 (frontend): admin manage-companies with full CRUD".

## Mariam — Week 9 (25–31 May 2026)

Branch: feature/analytics-api

Module owned: M5 — Reporting & Analytics (backend)

Goal: analytics endpoint + student profile CRUD (the data surface for student dashboard).

### Day 1 — Mon 25 May

AdminController::analytics — aggregate stats for the admin dashboard.

Files touched:

•  backend/src/Modules/Admin/AdminController.php — analytics() returns total_jobs, active_jobs, total_applications, pending_count, reviewed_count, accepted_count, rejected_count, applications_this_week (using YEARWEEK(applied_at, 1) = YEARWEEK(CURDATE(), 1)).

•  backend/public/index.php — GET /api/admin/analytics gated by JwtMiddleware(['admin','superadmin']).

CRUD this commit demonstrates: Read (aggregate COUNT(*) queries on jobs and applications).

git checkout -b feature/analytics-api git add backend/src/Modules/Admin/AdminController.php backend/public/index.php git commit -m "feat(analytics): admin dashboard aggregate stats endpoint" git push -u origin feature/analytics-api

### Day 2 — Wed 27 May

ProfileController — student profile Read.

Files touched:

•  backend/src/Modules/Profile/ProfileController.php — show() joins student_profiles ⨝ users for the logged-in student; returns 404 if not yet set up.

•  backend/public/index.php — GET /api/profile gated by JwtMiddleware('student').

CRUD this commit demonstrates: Read (SELECT … FROM student_profiles).

git add backend/src/Modules/Profile/ProfileController.php backend/public/index.php git commit -m "feat(profile): student profile read endpoint" git push origin feature/analytics-api

### Day 3 — Fri 29 May

ProfileController — Create + Update in one upsert.

Files touched:

•  backend/src/Modules/Profile/ProfileController.php — upsert() validates matric_no (unique, ≤ 20), programme (≤ 100), optional cgpa ∈ [0, 4]; INSERT … ON DUPLICATE KEY UPDATE covers both Create and Update.

•  backend/public/index.php — PUT /api/profile gated by JwtMiddleware('student').

CRUD this commit demonstrates: Create + Update in a single INSERT … ON DUPLICATE KEY UPDATE statement.

git add backend/src/Modules/Profile/ProfileController.php backend/public/index.php git commit -m "feat(profile): student profile upsert (create + update)" git push origin feature/analytics-api

Open PR: feature/analytics-api → main. Title: "Module 5: analytics endpoint + student profile CRUD".

## Mariam — Week 10 (1–7 Jun 2026)

Branch: feature/analytics-frontend

Module owned: M5 — Reporting & Analytics (frontend)

Goal: AdminDashboard with Chart.js + StudentDashboard + student Profile screen.

### Day 1 — Mon 1 Jun

AdminDashboard with metric cards + Chart.js bar chart.

Files touched:

•  frontend/src/views/admin/AdminDashboard.vue — fetches GET /api/admin/analytics; metric cards for total_jobs / active_jobs / total_applications / applications_this_week; bar chart of application statuses using Chart.js; LoadingSpinner while loading.

•  frontend/package.json — add chart.js.

•  frontend/src/router/index.js — register /admin/dashboard.

git checkout -b feature/analytics-frontend git add frontend/src/views/admin/AdminDashboard.vue frontend/package.json frontend/src/router/index.js git commit -m "feat(analytics): admin dashboard with Chart.js" git push -u origin feature/analytics-frontend

### Day 2 — Wed 3 Jun

StudentDashboard consuming the same analytics shape, scoped to the user.

Files touched:

•  frontend/src/views/student/StudentDashboard.vue — fetches GET /api/applications (own only by JWT role) and GET /api/profile; metric cards for total/pending/accepted; recent-applications table with StatusBadge.

•  frontend/src/router/index.js — register /student/dashboard.

git add frontend/src/views/student/StudentDashboard.vue frontend/src/router/index.js git commit -m "feat(analytics): student dashboard with stat cards and recent applications" git push origin feature/analytics-frontend

### Day 3 — Fri 5 Jun

Profile view consuming GET /api/profile + PUT /api/profile.

Files touched:

•  frontend/src/views/student/Profile.vue — form for matric_no, programme, cgpa, skills, resume_text; on mount calls GET (404 → blank form for new user); submit calls PUT; client-side validation matches the backend rules; success toast.

•  frontend/src/router/index.js — register /student/profile.

git add frontend/src/views/student/Profile.vue frontend/src/router/index.js git commit -m "feat(profile): student profile view with upsert" git push origin feature/analytics-frontend

Open PR: feature/analytics-frontend → main. Title: "Module 5 (frontend): admin dashboard, student dashboard, profile".

## Mariam — Week 11 (8–14 Jun 2026)

Branch: feature/reporting-polish

Module owned: M4 + M5 cross-cutting polish

Goal: dashboard UX polish + responsive admin/student summary views + accessibility pass.

### Day 1 — Mon 8 Jun

Chart polish + tooltip formatting.

Files touched:

•  frontend/src/views/admin/AdminDashboard.vue — replace harsh defaults with brand palette; round corners on bars; tooltip shows percentage of total; chart re-renders on data refresh without leaking instances.

git checkout -b feature/reporting-polish git add frontend/src/views/admin/AdminDashboard.vue git commit -m "feat(analytics): chart palette, tooltip percentage, instance cleanup" git push -u origin feature/reporting-polish

### Day 2 — Wed 10 Jun

Mobile responsiveness + accessibility for M4/M5 views.

Files touched:

•  frontend/src/views/admin/AdminDashboard.vue — metric cards stack grid-cols-1 sm:grid-cols-2 lg:grid-cols-4; chart container has explicit aria-label.

•  frontend/src/views/student/StudentDashboard.vue — same responsive grid; recent-apps table → card list under md.

•  frontend/src/views/admin/ManageCompanies.vue — table → card list under md; modals fill width on mobile.

git add frontend/src/views/admin/AdminDashboard.vue frontend/src/views/student/StudentDashboard.vue frontend/src/views/admin/ManageCompanies.vue git commit -m "feat(ui): responsive + accessible M4/M5 views" git push origin feature/reporting-polish

### Day 3 — Fri 12 Jun

Empty/error states for analytics views.

Files touched:

•  frontend/src/views/admin/AdminDashboard.vue — error banner with retry button if /api/admin/analytics fails.

•  frontend/src/views/student/StudentDashboard.vue — empty state when student has zero applications, deep-link to BrowseJobs.

•  frontend/src/views/student/Profile.vue — banner "Complete your profile" while 404 from initial GET.

git add frontend/src/views/admin/AdminDashboard.vue frontend/src/views/student/StudentDashboard.vue frontend/src/views/student/Profile.vue git commit -m "feat(ui): empty and error states for analytics views" git push origin feature/reporting-polish

Open PR: feature/reporting-polish → main. Title: "M4/M5 polish: chart UX, responsive layouts, empty/error states".

## Mariam — Week 12-14 (15 Jun – 5 Jul 2026)

Branch: feature/docs-and-final

Goal: project documentation, the Modules & Ownership section, presentation prep.

### Day 1 — Mon 15 Jun

Top-level README sections.

Files touched:

•  README.md — fill Team, Tech Stack, Prerequisites, Setup, Default Login Credentials.

git checkout -b feature/docs-and-final git add README.md git commit -m "docs: README team, stack, setup, credentials" git push -u origin feature/docs-and-final

### Day 2 — Wed 24 Jun

Modules & Ownership + API Reference sections.

Files touched:

•  README.md — add the Modules & Ownership table (M1–M6 with owner, controllers, frontend views) so the lecturer can see CRUD distribution at a glance. Add a complete API Reference with method/path/auth/description for every endpoint, grouped by module.

•  README.md — update Project Structure to show backend/src/Modules/<Module>/ and backend/src/Support/Json.php.

git add README.md git commit -m "docs: modules & ownership table + API reference" git push origin feature/docs-and-final

### Day 3 — Fri 3 Jul

Final UI consistency pass + presentation notes.

Files touched:

•  frontend/src/components/NavBar.vue — fix overflow on long names; add active link styling.

•  frontend/src/App.vue — consistent page padding container.

•  README.md — add Demo script appendix (login → browse → apply → admin review → analytics).

git add frontend/src/components/NavBar.vue frontend/src/App.vue README.md git commit -m "docs+ui: final consistency pass and demo script" git push origin feature/docs-and-final

Open PR: feature/docs-and-final → main. Title: "Final docs: modules ownership, API reference, demo script".

# MONIKA ZELENKOV

Modules owned: M7 Forum & Discussion · M8 Label Management

## Monika — Week 6 (4–10 May 2026)

Branch: feature/m7-forum-schema-and-api

Modules owned: M7 Forum & Discussion · M8 Mock Interview & Technical Prep Scheduler

This week's focus: lay the M7 foundation — posts, comments, post_likes tables + a working list/detail endpoint pair. M8 lands in Weeks 10–11.

🗣 Coordinate with Areeb before pushing: you are appending to database/schema.sql and database/seed.sql which Areeb owns. Tell him in the group chat the day before so he can merge cleanly.

### Day 1 — Mon 4 May

Add the three forum tables to the central schema.

Files touched:

•  database/schema.sql —

- posts (post_id PK, user_id FK→users, title VARCHAR(150), content TEXT, tag VARCHAR(60) DEFAULT 'General', created_at) — note: tag is a free-text column, not an FK.

- comments (comment_id PK, post_id FK→posts ON DELETE CASCADE, user_id FK→users, content TEXT, created_at)

- post_likes (like_id PK, post_id FK→posts ON DELETE CASCADE, user_id FK→users, UNIQUE(post_id, user_id)) — junction for the like toggle.

•  database/seed.sql — 5 sample posts (each with a different tag), 6 comments, 13 like rows so the sort-by-likes ordering is visible.

CRUD this commit demonstrates: Schema for M7.

git checkout -b feature/m7-forum-schema-and-api git add database/schema.sql database/seed.sql git commit -m "feat(db): posts/comments/post_likes tables + seed for M7" git push -u origin feature/m7-forum-schema-and-api

### Day 2 — Wed 6 May

Read — index() (list + filter + sort) and show() (post + comments).

Files touched:

•  backend/src/Modules/Forums/ForumController.php — index() joins posts ⨝ users, supports ?search= and ?tag=, computes comment_count and likes via subqueries from comments and post_likes, sorts by likes DESC, created_at DESC. show($id) returns the post + its full comment thread + liked_by_me for the current user.

CRUD this commit demonstrates: Read on posts + comments.

git add backend/src/Modules/Forums/ForumController.php git commit -m "feat(forum): list + detail endpoints sorted by likes" git push origin feature/m7-forum-schema-and-api

### Day 3 — Fri 8 May

Wire the read routes and confirm with a curl smoke test.

Files touched:

•  backend/public/index.php — GET /api/forums and GET /api/forums/{id} behind JwtMiddleware() (any logged-in user can read the forum).

git add backend/public/index.php git commit -m "feat(forum): wire GET /api/forums and /api/forums/{id}" git push origin feature/m7-forum-schema-and-api

Open PR: feature/m7-forum-schema-and-api → main. Title: "Module 7: forum schema + read endpoints (list + detail)".

## Monika — Week 7 (11–17 May 2026)

Branch: feature/m7-posts-crud

Module owned: M7 — Forum & Discussion (Create + Update + Delete on posts)

Goal: finish post-level CRUD with owner gating and cascade delete.

### Day 1 — Mon 11 May

Create — students only.

Files touched:

•  backend/src/Modules/Forums/ForumController.php — create() validates title ≤ 150, content ≤ 5000, optional tag ≤ 60 (defaults to 'General'). Pulls user_id from jwt_payload. Returns the freshly hydrated row.

•  backend/public/index.php — POST /api/forums behind JwtMiddleware('student') (admins can moderate but cannot post).

CRUD this commit demonstrates: Create (INSERT INTO posts).

git checkout -b feature/m7-posts-crud git add backend/src/Modules/Forums/ForumController.php backend/public/index.php git commit -m "feat(forum): student-only create post endpoint" git push -u origin feature/m7-posts-crud

### Day 2 — Wed 13 May

Update — author-only edit.

Files touched:

•  backend/src/Modules/Forums/ForumController.php — update($id) first re-fetches the row, returns 403 if user_id !== jwt_payload.user_id, re-runs validation, then UPDATE posts SET title, content, tag. Returns 404 if the post is gone.

•  backend/public/index.php — PUT /api/forums/{id} behind JwtMiddleware('student').

CRUD this commit demonstrates: Update (UPDATE posts …) with owner gate.

git add backend/src/Modules/Forums/ForumController.php backend/public/index.php git commit -m "feat(forum): author-only edit endpoint with 403 on non-owner" git push origin feature/m7-posts-crud

### Day 3 — Fri 15 May

Delete — owner OR admin, always cascade.

Per the M7/M8 revision, post deletion is now a single hard-delete with cascade — comments and post_likes use ON DELETE CASCADE, so the FK engine cleans them up automatically. No more soft-delete distinction.

Files touched:

•  backend/src/Modules/Forums/ForumController.php — delete($id): allowed for the post's author or any admin/superadmin; returns { post_id } on success.

•  backend/public/index.php — DELETE /api/forums/{id} behind JwtMiddleware(); finer authorization is inside the controller.

CRUD this commit demonstrates: Delete (cascade via DELETE FROM posts).

git add backend/src/Modules/Forums/ForumController.php backend/public/index.php git commit -m "feat(forum): role-aware cascade delete for posts" git push origin feature/m7-posts-crud

Open PR: feature/m7-posts-crud → main. Title: "Module 7: full CRUD for posts (create / edit / cascade delete)".

## Monika — Week 8 (18–24 May 2026)

Branch: feature/m7-comments-likes

Module owned: M7 — Forum & Discussion (comments + likes)

Goal: ship the sub-resource endpoints — adding/deleting comments (flat path) and the atomic like toggle.

### Day 1 — Mon 18 May

Comments — createComment (student-only) and the flat deleteComment (/api/forums/comments/{id}).

The comment-delete path is flat per the revised M7 spec — it doesn't carry the post id any more. Important: the route MUST be declared before the dynamic /api/forums/{id} route in public/index.php, otherwise Slim captures the literal comments segment as a post id.

Files touched:

•  backend/src/Modules/Forums/ForumController.php — createComment($id) validates content ≤ 2000, refuses to attach to a missing post. deleteComment($id) (where $id is the comment id) allows the comment's author or any admin to remove it.

•  backend/public/index.php — POST /api/forums/{id}/comments (student) and DELETE /api/forums/comments/{id} declared before the dynamic forum routes.

CRUD this commit demonstrates: Create + Delete on comments.

git checkout -b feature/m7-comments-likes git add backend/src/Modules/Forums/ForumController.php backend/public/index.php git commit -m "feat(forum): comments add + role-aware flat delete path" git push -u origin feature/m7-comments-likes

### Day 2 — Wed 20 May

Like toggle, computed live (no denormalised counter).

The revised schema does not carry a posts.likes column any more — the count is derived from post_likes via a subquery. The toggle just inserts or deletes a row.

Files touched:

•  backend/src/Modules/Forums/ForumController.php — toggleLike($id): if a post_likes row exists for (post_id, user_id) it deletes it, otherwise inserts one. Returns { likes, liked_by_me } where likes comes from SELECT COUNT(*) FROM post_likes WHERE post_id = ?.

•  backend/public/index.php — POST /api/forums/{id}/like behind JwtMiddleware().

CRUD this commit demonstrates: Create + Delete on post_likes with derived COUNT(*).

git add backend/src/Modules/Forums/ForumController.php backend/public/index.php git commit -m "feat(forum): atomic like toggle (computed COUNT, no denorm column)" git push origin feature/m7-comments-likes

### Day 3 — Fri 22 May

Curl smoke tests + sanity-check that the flat comment-delete route was declared first.

Files touched:

•  backend/public/index.php — re-order check; add the explanatory comment block above the forum routes documenting why the static /comments/{id} route must precede /{id}.

git add backend/public/index.php git commit -m "chore(forum): document static-before-dynamic route ordering" git push origin feature/m7-comments-likes

Open PR: feature/m7-comments-likes → main. Title: "Module 7: comments + likes endpoints (flat delete path)".

## Monika — Week 9 (25–31 May 2026)

Branch: feature/m7-frontend

Module owned: M7 — Forum & Discussion (frontend)

Goal: ship ForumList.vue and ForumPost.vue so the M7 backend has a real UI.

### Day 1 — Mon 25 May

List page — posts on the left, tag sidebar on the right.

The tag sidebar is computed entirely from the post list itself (group by tag, count, sort by frequency). There is no separate /api/labels endpoint any more.

Files touched:

•  frontend/src/views/ForumList.vue — two-column layout, debounced ?search= input, tag sidebar derived client-side, "New post" modal with a free-text tag field (defaults to 'General').

•  frontend/src/router/index.js — /forum route (roles: ['student','admin','superadmin']).

•  frontend/src/components/NavBar.vue — append "Forum" to both student and admin link arrays.

git checkout -b feature/m7-frontend git add frontend/src/views/ForumList.vue frontend/src/router/index.js frontend/src/components/NavBar.vue git commit -m "feat(forum): list page with tag sidebar + new-post modal" git push -u origin feature/m7-frontend

### Day 2 — Wed 27 May

Post-detail read mode + like button + comments thread.

Files touched:

•  frontend/src/views/ForumPost.vue — fetches /api/forums/{id}, renders title/author/date/tag, optimistic like toggle wired to POST /api/forums/{id}/like, comment list + add-comment form (students only).

•  frontend/src/router/index.js — /forum/:id with props: true.

git add frontend/src/views/ForumPost.vue frontend/src/router/index.js git commit -m "feat(forum): post detail view with likes + comments" git push origin feature/m7-frontend

### Day 3 — Fri 29 May

Owner edit mode + role-aware delete (cascade).

Files touched:

•  frontend/src/views/ForumPost.vue — adds an inline "Edit" form (only for the post's author, swaps the read card for a form PUT-ing /api/forums/{id} with the new title/content/tag). Wires ConfirmDialog to a single Delete button — admins additionally see a Delete button next to every comment, students only on their own.

git add frontend/src/views/ForumPost.vue git commit -m "feat(forum): owner edit + cascade delete UI" git push origin feature/m7-frontend

Open PR: feature/m7-frontend → main. Title: "Module 7: forum frontend (list + detail + edit + cascade delete)".

## Monika — Week 10 (1–7 Jun 2026)

Branch: feature/m8-interviews-schema-and-slots

Module owned: M8 — Mock Interview & Technical Prep Scheduler (schema + slot CRUD)

Goal: new tables + the admin slot endpoints students will browse next week.

🗣 Coordinate with Areeb before pushing: you are appending two more tables to database/schema.sql. Drop a heads-up in the group chat.

### Day 1 — Mon 1 Jun

Add the two M8 tables.

Files touched:

•  database/schema.sql —

- interview_slots (slot_id PK, interviewer_id FK→users, scheduled_at DATETIME, is_booked BOOLEAN DEFAULT FALSE, created_at) — admin-published availability windows.

- mock_interviews (interview_id PK, slot_id FK→interview_slots ON DELETE CASCADE, student_id FK→users, job_category VARCHAR(100), status ENUM('pending','completed','cancelled'), feedback_text TEXT NULL, score INT NULL, UNIQUE(slot_id)) — the booking + evaluation row.

•  database/seed.sql — 5 interview slots (+7d, +10d, +14d, +3d, +21d from now; slot 4 starts as booked) + one seeded pending booking against slot 4 so the admin Bookings tab has data.

CRUD this commit demonstrates: Schema for M8.

git checkout -b feature/m8-interviews-schema-and-slots git add database/schema.sql database/seed.sql git commit -m "feat(db): interview_slots + mock_interviews tables for M8" git push -u origin feature/m8-interviews-schema-and-slots

### Day 2 — Wed 3 Jun

Slot endpoints — list + admin Create + admin Delete.

Files touched:

•  backend/src/Modules/Interviews/InterviewController.php — listSlots() (any logged-in: future + unbooked by default; ?all=1 shows everything for admins), createSlot() (admin: must be a future datetime, interviewer must have admin role), deleteSlot() (admin: refuses 409 if is_booked = 1).

CRUD this commit demonstrates: Read + Create + Delete on interview_slots.

git add backend/src/Modules/Interviews/InterviewController.php git commit -m "feat(interviews): list + admin create/delete for slots" git push origin feature/m8-interviews-schema-and-slots

### Day 3 — Fri 5 Jun

Wire the slot routes.

Files touched:

•  backend/public/index.php —

- GET    /api/interviews/slots         (any logged-in)

- POST   /api/interviews/slots         (admin, superadmin)

- DELETE /api/interviews/slots/{id}    (admin, superadmin)

git add backend/public/index.php git commit -m "feat(interviews): wire slot routes for M8" git push origin feature/m8-interviews-schema-and-slots

Open PR: feature/m8-interviews-schema-and-slots → main. Title: "Module 8: schema + slot CRUD endpoints".

## Monika — Week 11 (8–14 Jun 2026)

Branch: feature/m8-bookings-and-evaluation

Module owned: M8 — Mock Interview & Technical Prep Scheduler (bookings + evaluation + frontend)

Goal: finish M8 — student bookings, admin evaluation, and the two M8 Vue views.

### Day 1 — Mon 8 Jun

Booking endpoints — student books a slot, edits category, or cancels.

Files touched:

•  backend/src/Modules/Interviews/InterviewController.php —

- bookSlot() runs in a transaction with SELECT … FOR UPDATE on the slot row to prevent two students racing the same slot. Inserts a mock_interviews row with status='pending', then flips interview_slots.is_booked = 1.

- mySessions() returns the student's own bookings + scheduled times + feedback/score.

- updateBooking($id) lets the student edit job_category or set cancel: true to cancel a pending booking — cancelling also frees the slot (is_booked = 0).

•  backend/public/index.php —

- GET  /api/interviews/my-sessions        (student)

- POST /api/interviews/bookings           (student)

- PUT  /api/interviews/bookings/{id}      (student)

CRUD this commit demonstrates: Read + Create + Update on mock_interviews.

git checkout -b feature/m8-bookings-and-evaluation git add backend/src/Modules/Interviews/InterviewController.php backend/public/index.php git commit -m "feat(interviews): student booking + cancel + my-sessions endpoints" git push -u origin feature/m8-bookings-and-evaluation

### Day 2 — Wed 10 Jun

Admin oversight + evaluation.

Files touched:

•  backend/src/Modules/Interviews/InterviewController.php —

- adminList() returns every booking joined with student + interviewer names.

- evaluate($id) validates score 0–100 and non-empty feedback_text, sets status to completed or cancelled.

•  backend/public/index.php —

- GET  /api/interviews/admin/manage        (admin, superadmin)

- PUT  /api/interviews/admin/evaluate/{id} (admin, superadmin)

CRUD this commit demonstrates: Read + Update on mock_interviews from the admin side.

git add backend/src/Modules/Interviews/InterviewController.php backend/public/index.php git commit -m "feat(interviews): admin manage + evaluate endpoints" git push origin feature/m8-bookings-and-evaluation

### Day 3 — Fri 12 Jun

M8 frontend — the student Mock Interviews page and the admin Manage Interviews page.

Files touched:

•  frontend/src/views/Interviews.vue — student view, two tabs (Available slots / My sessions), book modal asking for job_category, cancel + edit-category for pending bookings, score + feedback shown for completed sessions.

•  frontend/src/views/ManageInterviews.vue — admin view, two tabs (Slots / Bookings), datetime-local input + validation in the create-slot modal, evaluate modal with score (0-100) + feedback.

•  frontend/src/router/index.js — /interviews (student) and /admin/interviews (admin).

•  frontend/src/components/NavBar.vue — append "Mock Interviews" to the student nav and "Interviews" to the admin nav.

git add frontend/src/views/Interviews.vue frontend/src/views/ManageInterviews.vue frontend/src/router/index.js frontend/src/components/NavBar.vue git commit -m "feat(interviews): student + admin views for M8" git push origin feature/m8-bookings-and-evaluation

Open PR: feature/m8-bookings-and-evaluation → main. Title: "Module 8: full booking flow + evaluation + UI".

## Monika — Week 12-14 (15 Jun – 5 Jul 2026)

Branch: feature/m7-m8-polish-and-tests

Goal: Playwright E2E suite for the whole project, mobile/empty-state polish for the Forum + Interviews views, and refreshed README + ER diagram.

### Day 1 — Mon 15 Jun

Empty / loading states + mobile responsiveness.

Files touched:

•  frontend/src/views/ForumList.vue — empty state "No posts match your filters. Be the first to start a thread!"; the tag sidebar collapses to a horizontal scroller under md:; the post grid stays single-column on phones.

•  frontend/src/views/ForumPost.vue — skeleton spinner while loading; comments list collapses to a card stack on small screens.

•  frontend/src/views/Interviews.vue — empty states for Available slots ("No open slots right now") and My sessions ("You haven't booked any mock interviews yet").

•  frontend/src/views/ManageInterviews.vue — empty states + table → card stacking under md:.

git checkout -b feature/m7-m8-polish-and-tests git add frontend/src/views/ForumList.vue frontend/src/views/ForumPost.vue frontend/src/views/Interviews.vue frontend/src/views/ManageInterviews.vue git commit -m "feat(ui): mobile-responsive + empty states for M7/M8" git push -u origin feature/m7-m8-polish-and-tests

### Day 2 — Wed 24 Jun

End-to-end Playwright suite for the whole project.

Files touched:

•  frontend/package.json — add @playwright/test devDep + test:e2e npm scripts.

•  frontend/playwright.config.js — Chromium project, single worker, auto-start npm run dev via webServer.

•  frontend/tests/helpers/auth.js — shared login() / logout() / uniqueSuffix() utilities.

•  frontend/tests/01-smoke.spec.js — frontend + backend reachability.

•  frontend/tests/02-auth.spec.js — M1 login, register, route guards (8 tests).

•  frontend/tests/03-student-flow.spec.js — M2/M3/M5 browse + apply + profile (6 tests).

•  frontend/tests/04-admin-flow.spec.js — M2/M3/M4/M5/M6 admin pages (5 tests).

•  frontend/tests/05-forum.spec.js — M7 sort, search, tag filter, post CRUD, likes, comments, cascade delete, admin moderation (8 tests).

•  frontend/tests/06-interviews.spec.js — M8 end-to-end happy path (admin creates slot → student books → admin evaluates → student sees score), delete-unbooked, refuse-delete-booked, role gating (5 tests).

•  frontend/tests/README.md — how to run the suite + module coverage table.

git add frontend/package.json frontend/playwright.config.js frontend/tests/ git commit -m "test(e2e): Playwright suite covering all 8 modules (36 tests)" git push origin feature/m7-m8-polish-and-tests

### Day 3 — Fri 3 Jul

README API docs + final smoke + refreshed ER diagram.

Files touched:

•  README.md — append M7 + M8 rows to the module table, add the /api/forums* and /api/interviews/* endpoint tables, and add Monika to the team table.

•  git-schedule/SUMMARY.md — confirm ownership table reflects M8 = Mock Interviews.

•  docs/drawio/03_er.drawio — refresh the ER diagram so posts, comments, post_likes, interview_slots, mock_interviews show with their FKs.

git add README.md git-schedule/SUMMARY.md docs/drawio/03_er.drawio git commit -m "docs: README API tables + ER diagram for M7/M8" git push origin feature/m7-m8-polish-and-tests

Open PR: feature/m7-m8-polish-and-tests → main. Title: "M7/M8 polish: mobile, empty states, Playwright E2E, docs".

# Section 4 — Recovery & PR etiquette

Almost every git emergency is fixable in one command — but the wrong command can lose a day's work. Before typing anything destructive, screenshot the error and ask the group chat.

## 4.1 I committed to `main` by accident

git branch feature/<correct-branch-name> git reset --hard origin/main # ⚠ destroys local main changes git checkout feature/<correct-branch-name> git push -u origin feature/<correct-branch-name>

## 4.2 I committed the wrong files

git reset --soft HEAD~1 # undo commit, keep changes staged git restore --staged <wrong-file> git add <correct-files> git commit -m "<correct message>" git push --force-with-lease origin feature/<branch>

Never `--force` on `main`. --force-with-lease is safer because it refuses to overwrite if a teammate has pushed in the meantime.

## 4.3 `git push` rejected because remote is ahead

git pull origin feature/<branch> # resolve any merge conflicts (see 4.4) git push origin feature/<branch>

## 4.4 Merge conflict during pull

Git marks each conflict like this inside the file:

<<<<<<< HEAD your version ======= their version >>>>>>> origin/feature/<branch>

•  Decide which side wins (or merge by hand).

•  Delete the `<<<<<<<`, `=======`, and `>>>>>>>` marker lines.

•  Save the file.

git add <resolved files> git commit # git fills in a merge message git push origin feature/<branch>

If you want to abandon the merge entirely:

git merge --abort

## 4.5 I accidentally pushed something secret (.env, password)

Tell the group chat immediately, then:

git rm --cached backend/.env echo "backend/.env" >> .gitignore git add .gitignore git commit -m "chore: remove leaked .env from history" git push --force-with-lease origin feature/<branch>

Then rotate the secret — change the JWT secret and the DB password even if the leak only lived on a feature branch.

## 4.6 PR etiquette

•  Title and body must reference your module (e.g. Module 7: forum post detail page).

•  Add the other three members as reviewers.

•  Never click Merge on your own PR until at least one reviewer approves.

•  When you review someone else's PR: pull their branch, run composer install / npm install, smoke-test it, then click Approve.

## 4.7 The Forbidden List

•  ❌ git push --force on main.

•  ❌ Deleting the main branch.

•  ❌ Committing real backend/.env (the example one is fine).

•  ❌ Committing node_modules/ or vendor/.

•  ❌ Editing another member's controller without telling them.

•  ❌ Merging your own PR with zero reviews.